# Development Session Log

Raylib 2D Project — session-by-session summary of work completed, decisions made, and issues resolved.

Author: Nikola Prusac Manahy

# Session 1 — September 10, 2026

Initial project setup: created the raylib 2D template in C, configured it for Visual Studio, and resolved the build errors encountered while getting the toolchain working.

- Created the initial raylib 2D project template: a Visual Studio solution/project (.sln / .vcxproj) plus a main.c with a basic window, game loop, and a controllable square (arrow-key movement).

- Fixed MSB8020 (v143 build tools not found) by installing the "MSVC v143 - VS 2022 C++ x64/x86 build tools" component via Visual Studio Installer.

- Fixed an invalid <LanguageStandard_C> value ("stdc99" is not a valid MSVC option) by switching to stdc17.

- Fixed LNK1104 (cannot open raylib.lib) - traced to raylib being installed as source only; resolved by downloading the prebuilt raylib-5.x_win64_msvc16 release and placing raylib.lib alongside raylib.h.

- Added the player_walk.png spritesheet (6 frames, 32x32 each) and implemented spritesheet-based walk animation with DrawTexturePro, including horizontal flipping for left/right facing.

- Increased the window resolution from the original 800x450 to 1280x720.

- Added a full-screen background image (game_background_1.png, 3840x2160, scaled to fill the window) and constrained the player to a walkable "ground line" so it cannot walk into the tree-canopy art.

Commits this session

| 1097085 | Create README.md |
| --- | --- |
| 0a67267 | Adding Working Template |
| a304a3a | Adding player sprite and new template |
| a13a687 | Player moves within the borders of the map |
| 052b613 | Adding temp TUTORIAL.md file |

# Session 2 — September 11, 2026

Expanded the player from a single walk animation into a full animation state machine (idle, walk, attack, hurt, death), and fixed two bugs that surfaced once multiple animations with different frame counts were introduced.

- Added four new spritesheets (player_idle.png, player_attack.png, player_hurt.png, player_death.png - 4/4/4/8 frames respectively) and organized all art assets into a resources/ folder.

- Implemented a PlayerState enum (IDLE, WALK, ATTACK, HURT, DEATH) with a switch statement selecting the correct texture and frame count each frame.

- Added debug keys to preview each animation independent of gameplay: E = attack, Y = hurt, T = death.

- Made attack/hurt/death "one-shot" animations that play through once and stop, instead of looping like idle/walk.

- Fixed an invisible-player bug: currentFrame was not reset to 0 when switching state, so after Death (8 frames) finished, currentFrame could be left at a value like 7 - out of range for the idle texture (4 frames) - causing DrawTexturePro to sample outside the loaded image. Fixed by always resetting currentFrame to 0 at the moment state changes.

- Fixed an animation-spam bug: rapidly pressing E/Y/T could interrupt an animation mid-playback and restart it, producing broken/glitchy animation. Fixed by gating all three debug key checks behind a "busy" flag that ignores new triggers until the current animation finishes.

- Added a 1-second hold timer so the death animation pauses on its final frame instead of resetting instantly, then automatically returns the player to idle once the hold completes.

- Added a black background box behind the on-screen debug instructions text for readability against the background art.

Commits this session

| ad92538 | replacing old README file |
| --- | --- |
| 7effac3 | Add player animation states (idle/walk/attack/hurt/death) with debug triggers |
| 4ea9fa4 | add resources in the project |

# Session 3 — September 15, 2026

Documentation session: produced learning material explaining the raylib concepts used in the project, in two formats, for course submission.

- Wrote a general raylib basics tutorial (not a project walkthrough) covering thirteen core topics: the window/game loop, delta time, keyboard/mouse input, drawing shapes, colors, texture loading, DrawTexturePro (cropping/scaling/flipping), spritesheet animation, multi-animation state switching, simple collision/bounds checking, timers, and debug helpers - each backed by a short standalone code example, with several examples cross-referenced against the real code in main.c.

- Delivered the tutorial as a formatted Word document (.docx) with a shaded/bordered code style and a function quick-reference table.

- Delivered a second, equivalent version as a Markdown README (TUTORIAL.md) with a linked table of contents, suitable for direct inclusion in the GitHub repository.

- Compiled this development session log, cross-referencing the git commit history with the work discussed across all three sessions.

Commits this session

| 4dca5d4 | Tutorial for raylib and DOC added |
| --- | --- |

# Notes

Timestamps and commit hashes above are taken directly from the project's GitHub commit history. Session content descriptions summarize the technical work discussed and completed collaboratively during each corresponding development session.